# Energy Benchmark Architecture And Expanded Plan

## Summary

Build the capstone as a reusable, typed, extensible LLM inference energy benchmark. The disaggregation study is the validating application, not the whole architecture. The first working slice should run on the MacBook Pro with MLX + powermetrics, producing real run bundles and dashboard-visible measurements early.

Core architecture:

typed config -> controller -> runtime adapter + telemetry adapter

-> raw run bundle -> reducers -> dashboard/notebooks/report figures

## Key Architecture

- Use a single-controller model with flexible transports:

  - local for one-machine runs on the MacBook or any standalone device.

  - ssh later for NVIDIA, Orin, and split experiments.

- Split adapters into two layers:

  - Runtime adapters: MLX, vLLM, llama.cpp/Hailo if viable.

  - Telemetry adapters: powermetrics, nvidia-smi, Jetson rails, wall-meter import.

- Treat each target as a composition of transport + runtime + telemetry:

  - Example: macbook_m3_max = local + mlx + powermetrics.

  - Example: rtx_3050_box = ssh + vllm + nvidia_smi.

- Every run writes a self-contained run bundle:

  - config.yaml

  - metadata.json

  - events.jsonl

  - power_trace.csv

  - summary_metrics.json

  - logs and raw model outputs

- Use typed schemas for configs and outputs, likely Python + Pydantic, with YAML/JSON input and emitted JSON Schema docs.

- Build the early dashboard as a read-only run browser, not an experiment authoring tool:

  - Browse run bundles.

  - Compare energy/token, energy/request, latency, idle variance, thermal state.

  - Show raw power traces and phase overlays.

  - Avoid making it responsible for orchestration in v1.

## Implementation Changes

- First vertical slice:

  - Implement Mac-local MLX runtime.

  - Implement powermetrics telemetry sampler.

  - Run idle baseline, warmup, measured request, reducer, and dashboard display.

  - Produce valid energy/request and energy/output-token measurements immediately.

- Harness core:

  - Add run lifecycle: prepare -> idle -> warmup -> measured_run -> cleanup -> reduce.

  - Record phase events for prefill, decode, transfer, and cleanup where available.

  - Include measurement-quality fields: sampling rate, idle variance, dropped samples, thermal drift, telemetry source.

- Offline-first KV bridge:

  - Make decode replay / decode-only measurement a first-class path.

  - Measure transfer/serialization as a separate stage.

  - Later live disaggregation becomes an extension of the same event model.

- Dashboard:

  - File-backed at first, reading run bundles directly.

  - Add DuckDB or SQLite indexing only if run browsing becomes slow or cross-run queries get awkward.

- Later hardware:

  - NVIDIA/vLLM and Orin adapters plug into the same runtime/telemetry interfaces.

  - Hailo failure modes are valid outputs: runtime_unavailable, format_unavailable, or telemetry_unavailable.

## Test Plan

- Schema tests:

  - Valid Mac-local config loads.

  - Invalid runtime/telemetry combos fail clearly.

  - Unsupported model/backend combinations report structured failure.

- Harness tests:

  - Mock telemetry + mock runtime produces deterministic summary metrics.

  - Reducer computes idle-subtracted energy correctly from known traces.

  - Run bundle contains all required artifacts.

- First real measurements:

  - Mac MLX short request repeated 3 times.

  - Idle baseline repeated before/after workload.

  - Dashboard displays traces and summary metrics from the run bundles.

- Later experiment tests:

  - Homogeneous full-request runs on Mac, NVIDIA, Orin.

  - Prefill-only and decode-only phase runs.

  - Offline decode replay.

  - Split runs with measured transfer stage.

  - Interconnect sweep at 1GbE, 2.5GbE, optional 10GbE.

## Assumptions And Defaults

- The benchmark harness is the primary deliverable; disaggregation is the first major study using it.

- Python is the default implementation language.

- Configs are YAML/JSON validated by typed schemas.

- Run bundles on disk are the source of truth; notebooks, dashboard, and report figures are derived from them.

- Dashboard v1 is read-only and local.

- Offline KV/decode replay is built before live GPU-to-Apple disaggregation.

- The first real backend is Mac MLX + powermetrics, because it is available immediately and can produce full measurements early.